Final Year Project

Kidney Stone Detection & Clinical Guidance System

Multi-Modal Deep Learning + LLM-Powered Web Application

Project Plan & Implementation Roadmap  —  Version 2.0

April 2026

# 1. Project Overview

Kidney stones (nephrolithiasis) affect approximately 1 in 10 people worldwide and carry a 50% recurrence rate within 10 years. Current diagnosis relies heavily on radiologist interpretation of CT scans or ultrasound images — a process that is time-consuming, expensive, and subject to inter-observer variability.

This project proposes a complete end-to-end clinical support system with two integrated components:

- A deep learning detection model that fuses CT scan and ultrasound image features to automatically detect kidney stones with high accuracy and explainability.

- A web application that presents detection results alongside AI-generated clinical guidance — covering diet, hydration, exercise, medication, and escalation advice — powered by the Claude LLM API.

Together, these form a cohesive final year project that spans medical image processing, multi-modal deep learning, LLM integration, and full-stack web development.

# 2. Problem Statement

Manual kidney stone diagnosis faces three core challenges:

- Time and cost: Non-contrast CT (NCCT) is the gold standard but is expensive and exposes patients to radiation. Ultrasound is cheaper and radiation-free but less accurate when used alone.

- Variability: Inter-radiologist agreement for small stones (<5mm) can be as low as 70%, leading to missed or delayed diagnoses.

- No actionable guidance at point of detection: Even when a stone is detected, patients often leave without clear dietary or lifestyle instructions to prevent recurrence or manage symptoms while awaiting specialist review.

This project addresses all three issues: improving detection accuracy through multi-modal fusion, reducing variability with a consistent automated system, and bridging the guidance gap using a clinically-prompted LLM.

# 3. Aim & Objectives

## 3.1 Project Aim

To design, train, and deploy an end-to-end kidney stone detection and clinical guidance system that combines a multi-modal deep learning model with an LLM-powered web application, demonstrating measurable improvements over single-modality baselines and providing actionable patient-facing guidance.

## 3.2 Specific Objectives

- Collect and preprocess publicly available CT and ultrasound kidney stone datasets.

- Train individual EfficientNet-B4 encoder baselines for each modality.

- Design and implement a cross-attention fusion layer integrating features from both modalities.

- Achieve sensitivity ≥90% and specificity ≥88% on the held-out test set.

- Generate Grad-CAM heatmaps for both modalities to produce explainable, clinically interpretable outputs.

- Build a React + FastAPI web application that accepts image uploads and patient information.

- Integrate the Claude API to generate structured clinical guidance (diet, hydration, exercise, OTC medicine, red flags) based on detection results and patient context.

- Document findings in a final report suitable for academic submission.

# 4. System Architecture

The complete system has three integrated layers:

| Layer | Description |
| --- | --- |
| ML model | Dual-encoder fusion model (PyTorch) trained offline; served via FastAPI at inference time |
| Backend API | FastAPI server exposing /predict (ML inference + Grad-CAM) and /guidance (Claude API call) endpoints |
| Frontend web app | React + TailwindCSS single-page app with image upload, results view, and streaming LLM guidance panel |

## 4.1 Data flow

- User uploads a CT scan image and ultrasound image, and fills in a short patient info form (age, weight, known conditions, current symptoms).

- Frontend sends both images + patient data to POST /predict on the FastAPI backend.

- Backend runs the multi-modal fusion model and returns: detection result (stone / no-stone), confidence score, stone location indicator, and Grad-CAM heatmap overlays for both modalities.

- Frontend simultaneously calls POST /guidance, which constructs a structured clinical prompt and calls the Claude API.

- Claude’s response — structured into diet, hydration, exercise, medicine, and red-flag sections — streams back to the frontend guidance panel in real time.

# 5. ML Model — Multi-Modal Fusion

## 5.1 Architecture

Stage 1 — Modality-specific encoders

- Both CT and ultrasound images pass through separate EfficientNet-B4 encoders pretrained on ImageNet.

- Each encoder produces a 1792-dimensional feature vector.

- A projection head (fully connected layer + ReLU + LayerNorm) maps each vector to a shared 512-dimensional embedding space.

Stage 2 — Cross-attention fusion

- The two 512-d embeddings are fused using PyTorch MultiheadAttention (8 heads).

- Cross-attention allows each modality branch to attend to the other’s features, learning to leverage complementary diagnostic signals.

- Output: a single 512-d fused representation.

Stage 3 — Classifier & explainability

- A classifier head (FC → BatchNorm → Dropout 0.4 → Softmax) produces stone present / absent with confidence score.

- Grad-CAM heatmaps are generated independently for each encoder branch, returned as base64 PNG overlays.

## 5.2 Training strategy

- Phase 1 (frozen encoders): Train projection heads, fusion layer, and classifier only. Stabilises early training, reduces VRAM load.

- Phase 2 (fine-tuning): Unfreeze last 2 blocks of each EfficientNet encoder. Fine-tune end-to-end with learning rate 1e-5.

- Loss: Binary cross-entropy with class weights to handle stone/no-stone imbalance.

- Optimiser: AdamW with cosine annealing schedule. Early stopping on validation AUC.

## 5.3 Evaluation metrics

- Primary: Sensitivity (recall), Specificity, AUC-ROC

- Secondary: F1-score, Precision

- Ablation: CT-only vs US-only vs simple concat vs cross-attention fusion

- External validation: Test on Abdalla et al. 2025 Iraq CT dataset (cross-population generalisation)

- Statistical test: DeLong’s test to confirm AUC improvements are significant

# 6. Web Application

## 6.1 Frontend — React

A single-page React application with three views:

- Upload view: Drag-and-drop CT + ultrasound image inputs, patient info form (age, weight, symptoms, pre-existing conditions), and a submit button.

- Results view: Side-by-side display of CT scan + Grad-CAM heatmap and ultrasound + Grad-CAM heatmap, detection outcome badge (Stone Detected / Not Detected), confidence score, and estimated location.

- Guidance panel: Streams the LLM response in real time, rendered in clearly labelled sections — Diet, Hydration, Exercise, OTC Medicine, When to See a Doctor.

## 6.2 Backend — FastAPI

Two REST endpoints:

- POST /predict — Accepts multipart form with CT image, US image, and patient JSON. Runs fusion model inference + Grad-CAM. Returns JSON: { detected, confidence, location, ct_heatmap_b64, us_heatmap_b64 }.

- POST /guidance — Accepts detection result + patient info JSON. Constructs structured prompt, calls Claude API with streaming, returns SSE stream to frontend.

The trained PyTorch model is loaded once at server startup and kept in memory to avoid per-request cold start latency.

## 6.3 LLM Guidance — Claude API

The prompt builder constructs a structured clinical prompt from detection results + patient data. Example structure:

Patient: 35-year-old male, 72kg, no diabetes, no hypertension.

Detection: Kidney stone detected. Confidence: 91%.

Location: Right renal pelvis. Size: Small (<5mm).

Provide structured guidance: 1) Diet  2) Hydration

3) Exercise  4) OTC medicine  5) Red flag symptoms.

The system prompt sets the medical advisor persona: evidence-based clinical support for kidney stone patients, with all advice framed as supplementary to professional medical consultation.

Model used: claude-sonnet-4-6. Response is streamed via Server-Sent Events (SSE) for a real-time typing effect in the frontend guidance panel.

Ethics note: All LLM-generated guidance must be prominently labelled as informational support only and not a substitute for a qualified urologist or nephrologist. This disclaimer is displayed in the UI and included in the system prompt.

# 7. Datasets

| Field | Details |
| --- | --- |
| CT dataset (primary) | CT Kidney Dataset — Normal, Cyst, Tumor & Stone (Kaggle, Nazmul Islam). 12,446 images; 1,377 stone cases. Collected in Bangladesh. |
| CT dataset (external validation) | Axial CT Imaging Dataset (Abdalla et al. 2025, Mendeley/Kaggle). 3,364 original images from 3 hospitals in Iraq. Used for cross-population validation only. |
| Ultrasound dataset | Kidney Ultrasound Images — Stone and No Stone (Kaggle, Gurjeetkaurmangat). Binary classification, JPG format. |
| CT preprocessing | DICOM → PNG. HU windowing (W:400 L:40). Resize to 512×512. Normalise to ImageNet mean/std. |
| US preprocessing | Speckle denoising (bilateral filter). Resize to 224×224. Normalise to ImageNet mean/std. |
| Split | 70% train / 15% validation / 15% test. Stratified by stone/no-stone class. |
| Augmentation | Random rotation (±15°), horizontal flip, brightness/contrast jitter, elastic deformation (Albumentations + MONAI). |

# 8. Technology Stack

| Category | Technology |
| --- | --- |
| ML framework | PyTorch 2.x, torchvision, timm (EfficientNet-B4) |
| Medical imaging | MONAI (DICOM, medical augmentations) |
| Augmentation | Albumentations |
| Explainability | pytorch-grad-cam (Grad-CAM, HiResCAM) |
| Experiment tracking | Weights & Biases (W&B) |
| Backend framework | FastAPI (Python 3.10+) |
| LLM integration | Anthropic Python SDK — claude-sonnet-4-6 |
| Frontend | React 18, TailwindCSS, Axios, EventSource (SSE) |
| Image handling | Pillow, OpenCV, pydicom |
| Evaluation | scikit-learn (AUC, confusion matrix, DeLong’s test) |
| Version control | Git + GitHub |
| Local environment | Python 3.10, CUDA GPU, Node.js 18+ |

# 9. Implementation Plan

| Phase | Title | Duration | Key deliverable |
| --- | --- | --- | --- |
| 1 | Data collection & preprocessing | 2 weeks | Clean, split datasets ready for training |
| 2 | Baseline models (single modality) | 2 weeks | CT-only and US-only benchmarks |
| 3 | Fusion model implementation | 3 weeks | Working multi-modal model + Grad-CAM |
| 4 | Training, tuning & evaluation | 2 weeks | Final weights, metrics, ablation table |
| 5 | FastAPI backend development | 2 weeks | Working /predict and /guidance endpoints |
| 6 | React frontend development | 2 weeks | Upload, results, and guidance panel UI |
| 7 | LLM integration & prompt tuning | 1 week | Streaming Claude guidance in the app |
| 8 | Integration testing & polish | 1 week | End-to-end working demo |
| 9 | Report & presentation | 2 weeks | Final report, slides, demo video |

Total estimated duration: 17 weeks

## Phase 1 — Data collection & preprocessing (Weeks 1–2)

- Download CT Kidney Dataset and Ultrasound Dataset from Kaggle using kaggle CLI.

- Convert DICOM files to PNG/JPG; apply HU windowing (W:400 L:40) for CT.

- Apply speckle denoising (bilateral filter) to ultrasound images.

- Resize CT to 512×512, ultrasound to 224×224. Normalise to ImageNet statistics.

- Perform stratified 70/15/15 split ensuring class balance in all sets.

- Write PyTorch Dataset classes for CT and ultrasound with on-the-fly augmentation.

## Phase 2 — Baseline models (Weeks 3–4)

- Train EfficientNet-B4 independently on CT images (binary: stone / no-stone).

- Train EfficientNet-B4 independently on ultrasound images.

- Record AUC-ROC, sensitivity, specificity, F1 for each. These become comparison benchmarks.

## Phase 3 — Fusion model (Weeks 5–7)

- Implement projection heads (FC → ReLU → LayerNorm, 1792-d → 512-d).

- Implement cross-attention fusion using PyTorch MultiheadAttention (8 heads).

- Implement classifier head (FC → BatchNorm → Dropout 0.4 → Softmax).

- Phase 1 training: freeze encoders, train fusion + classifier to convergence.

- Phase 2 training: unfreeze last 2 EfficientNet blocks, fine-tune end-to-end (lr=1e-5).

- Integrate pytorch-grad-cam; verify heatmaps highlight clinically correct regions.

## Phase 4 — Evaluation & ablation (Weeks 8–9)

- Evaluate on held-out test set: AUC, sensitivity, specificity, F1.

- Ablation table: CT-only / US-only / concat fusion / cross-attention fusion.

- External validation on Abdalla et al. 2025 Iraq dataset.

- Run DeLong’s test to confirm AUC improvements are statistically significant.

## Phase 5 — FastAPI backend (Weeks 10–11)

- Set up FastAPI project structure with uvicorn.

- Implement POST /predict: load model at startup, run inference, return JSON result + base64 Grad-CAM images.

- Implement POST /guidance: build structured prompt from detection result + patient info, call Claude API with streaming, return SSE response.

- Write unit tests for both endpoints with sample images.

## Phase 6 — React frontend (Weeks 12–13)

- Scaffold React app with Vite + TailwindCSS.

- Build upload page: dual image dropzones (CT + ultrasound), patient info form.

- Build results page: side-by-side original + heatmap overlays, detection badge, confidence score.

- Build guidance panel: connects to SSE stream from /guidance, renders sections with real-time typewriter effect.

## Phase 7 — LLM prompt tuning (Week 14)

- Write and test system prompt (medical advisor persona + safety disclaimers).

- Test prompt across varied detection scenarios (stone detected / not detected, different patient profiles).

- Validate that guidance output is structured, consistent, and clinically appropriate.

- Add prominent disclaimer label in the UI and in the prompt.

## Phase 8 — Integration & polish (Week 15)

- End-to-end testing: upload real test images, verify detection → guidance pipeline runs correctly.

- Handle edge cases: missing modality, low-confidence results, API errors.

- UI polish: loading states, error messages, responsive layout.

## Phase 9 — Report & presentation (Weeks 16–17)

- Write final report: Abstract, Introduction, Related Work, Methodology, Results, Discussion, Conclusion, Ethics.

- Prepare demonstration: live inference on held-out test images with heatmap + LLM guidance visible.

- Upload code to GitHub with README. Optionally upload model weights to HuggingFace.

# 10. Expected Outcomes

- A trained multi-modal fusion model achieving ≥90% sensitivity and ≥88% specificity, with demonstrated improvement over single-modality baselines.

- Grad-CAM heatmaps for both CT and ultrasound modalities providing clinically interpretable visual explanations.

- A fully functional web application where a user can upload scans, receive a detection result with heatmaps, and read structured clinical guidance generated in real time by Claude.

- Cross-population validation demonstrating generalisation across datasets from two different countries.

- A complete, reproducible codebase on GitHub with documented training and deployment pipelines.

- A final report suitable for academic submission, with potential extension to a conference paper.

# 11. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| CT and US datasets are unpaired (different patients) | High | Train encoders independently; pair at batch level using same-class sampling during fusion training |
| Class imbalance (fewer stone cases in CT dataset) | Medium | Class-weighted loss; SMOTE augmentation if needed |
| Local GPU VRAM insufficient for full model | Medium | Freeze encoders in Phase 1; gradient checkpointing; reduce batch size to 4 |
| Cross-attention overfits on small dataset | Medium | Dropout 0.4, weight decay 1e-4, early stopping, heavy augmentation |
| Claude API rate limits slow guidance testing | Low | Cache responses for repeated test inputs during development; use batch testing |
| LLM produces inconsistent or unsafe guidance | Medium | Strong system prompt with safety framing; test across 20+ patient profiles; add disclaimer UI |
| Frontend/backend integration issues | Low | Define API contract (JSON schema) before building frontend; use Postman for endpoint testing |

# 12. Novel Contribution

This project makes three distinct contributions beyond a standard retraining exercise:

- Multi-modal fusion for kidney stone detection: The first system to fuse CT and ultrasound features using cross-attention for kidney stone detection. Prior published work uses only one modality.

- Cross-population generalisation: Validated across two geographically distinct datasets (Bangladesh CT dataset + Iraq CT dataset), directly addressing a known limitation of the existing literature.

- End-to-end clinical decision support: The integration of an LLM guidance layer with a detection model is a novel application pattern in this domain, bridging the gap between automated diagnosis and actionable patient care.

These three contributions together form a coherent, publishable research narrative with practical clinical relevance.

Prepared as initial project plan — subject to revision as work progresses.  |  April 2026